Yacht Premium Insurance by Jack Surija

# MVP specifikacija
alata za procjenu vrijednosti plovila

Točna baza podataka, početni raspored ekrana i plan rada za Codex / GitHub workflow

Sažetak preporuke Za ovaj projekt je najpametnije koristiti ChatGPT za planiranje, Codex za implementaciju, a Claude Code samo ako kasnije budete imali veći lokalni development workflow. Prva verzija treba biti jednostavna interna aplikacija za usporedbu plovila, a ne opći tražilica-chat.

Datum izrade: 1. travnja 2026.

# 1. Cilj MVP-a

Cilj prve verzije nije napraviti "AI search engine", nego interni alat za pronalazak usporedivih plovila i bržu procjenu vrijednosti. Radnik unosi osnovne podatke o traženom plovilu, a sustav vraća najbliže usporedive oglase i sažetak raspona cijena.

• prioritet su isti builder, model i varijanta

• godina mora imati fallback na najbližu dostupnu godinu

• status privatno / charter / ex-charter mora snažno utjecati na rangiranje

• rezultat mora biti brz, pregledan i objašnjiv

• prva verzija mora podržavati ručni unos i CSV import prije automatiziranog scrapinga

# 2. Predloženi tech stack

| Sloj | Preporuka | Zašto |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Jednostavan web UI, dobar za interne forme, filtre i prikaz rezultata. |
| Backend / DB | Supabase (PostgreSQL) | Brz početak, SQL baza, jednostavne relacije, kasnije lako proširenje. |
| Import skripte | Python | Praktično za CSV import, čišćenje podataka i kasniji scraping. |
| AI pomoć | ChatGPT + Codex | ChatGPT za specifikacije i pravila, Codex za kod i refaktor. |
| Repo / workflow | GitHub | Sve ide kroz repo, commitove, pull requestove i dokumentaciju. |

# 3. Točna shema baze podataka (exact database schema)

Napomena: prva verzija može početi s 7 ključnih polja, ali baza odmah treba biti postavljena dovoljno uredno da kasnije podnese više detalja bez rušenja strukture.

| Tablica | Svrha | Glavna polja |
| --- | --- | --- |
| boats | Glavni zapis o plovilu | builder, model, variant, year_built, boat_type, loa_m |
| engines | Konfiguracija motora | engine_brand, engine_count, horsepower_each, fuel_type |
| listings | Oglas / tržišni primjerak | asking_price, currency, status, country, source_site_id |
| price_history | Praćenje promjena cijene | listing_id, observed_at, price_amount |
| source_sites | Izvor podataka | site_name, base_url, source_type |
| worker_notes | Interni komentari procjenitelja | listing_id / boat_id, note_text, author_name |

## 3.1 Predloženi enum tipovi

• ownership_status: private, charter, ex_charter

• listing_status: active, reduced, sold_known, removed, stale, duplicate

• boat_type: sail_monohull, sail_catamaran, motor_yacht, rib, gulet, trawler, other

• engine_type: inboard_diesel, inboard_petrol, outboard, electric, hybrid, saildrive, other

• source_type: broker, marketplace, dealer, auction, internal, manual

• condition_rating: poor, fair, good, very_good, excellent, unknown

## 3.2 SQL struktura - preporučena početna verzija

-- ENUM TIPOVI create type ownership_status as enum ('private', 'charter', 'ex_charter'); create type listing_status as enum ('active', 'reduced', 'sold_known', 'removed', 'stale', 'duplicate'); create type boat_type as enum ('sail_monohull', 'sail_catamaran', 'motor_yacht', 'rib', 'gulet', 'trawler', 'other'); create type engine_type as enum ('inboard_diesel', 'inboard_petrol', 'outboard', 'electric', 'hybrid', 'saildrive', 'other'); create type source_type as enum ('broker', 'marketplace', 'dealer', 'auction', 'internal', 'manual'); create type condition_rating as enum ('poor', 'fair', 'good', 'very_good', 'excellent', 'unknown'); create table boats ( id uuid primary key default gen_random_uuid(), builder text not null, model text not null, variant text, year_built int, year_launched int, boat_type boat_type not null default 'other', loa_m numeric(6,2), beam_m numeric(6,2), draft_m numeric(6,2), hull_material text, cabins int, berths int, heads int, displacement_kg int, vat_status text, condition_rating condition_rating not null default 'unknown', refit_year int, refit_notes text, created_at timestamptz not null default now(), updated_at timestamptz not null default now() ); create table engines ( id uuid primary key default gen_random_uuid(), boat_id uuid not null references boats(id) on delete cascade, engine_brand text, engine_model text, engine_count int, horsepower_each int, engine_hours int, engine_type engine_type not null default 'other', fuel_type text, drive_type text, created_at timestamptz not null default now() ); create table source_sites ( id uuid primary key default gen_random_uuid(), site_name text not null, base_url text, source_type source_type not null default 'manual', region_focus text, reliability_score int default 50, created_at timestamptz not null default now() ); create table listings ( id uuid primary key default gen_random_uuid(), boat_id uuid not null references boats(id) on delete cascade, source_site_id uuid references source_sites(id), source_listing_key text, title text not null, listing_url text, country text, subregion text, marina_or_city text, ownership_status ownership_status not null, listing_status listing_status not null default 'active', asking_price numeric(14,2) not null, currency char(3) not null, price_eur numeric(14,2), first_seen_at date, last_seen_at date, survey_available boolean default false, damage_history boolean default false, description_raw text, ai_extracted boolean default false, created_at timestamptz not null default now(), updated_at timestamptz not null default now() ); create table price_history ( id uuid primary key default gen_random_uuid(), listing_id uuid not null references listings(id) on delete cascade, observed_at date not null, price_amount numeric(14,2) not null, currency char(3) not null, price_eur numeric(14,2), note text ); create table worker_notes ( id uuid primary key default gen_random_uuid(), boat_id uuid references boats(id) on delete cascade, listing_id uuid references listings(id) on delete cascade, author_name text not null, note_text text not null, is_internal boolean not null default true, created_at timestamptz not null default now() ); create index idx_boats_builder_model_year on boats(builder, model, year_built); create index idx_boats_variant on boats(variant); create index idx_listings_status_region on listings(ownership_status, country, subregion); create index idx_listings_price_eur on listings(price_eur); create unique index ux_listings_source_key on listings(source_site_id, source_listing_key); create index idx_price_history_listing_date on price_history(listing_id, observed_at desc);

## 3.3 Minimalna polja koja moraju postojati odmah

| # | Polje | Obavezno u MVP-u | Zašto je bitno |
| --- | --- | --- | --- |
| 1 | builder | da | Glavni filter i osnova za preciznu usporedbu. |
| 2 | model | da | Bez modela nema kvalitetnog matchanja. |
| 3 | variant | preporučeno | Razlika između verzija može biti velika. |
| 4 | year_built | da | Ključni faktor za cijenu i fallback logiku. |
| 5 | loa_m | da | Dodatna provjera bliskosti plovila. |
| 6 | ownership_status | da | Private / charter / ex-charter snažno mijenja cijenu. |
| 7 | asking_price + currency | da | Bez cijene nema izračuna raspona. |
| 8 | country / subregion | da | Mediteranska lokacija utječe na relevantnost usporedbe. |
| 9 | source | da | Treba znati odakle potječe podatak. |

# 4. Prvi MVP screen layout

MVP treba imati tri osnovna ekrana: pretraga, rezultati i unos/import. Bitno je da radnik dođe do raspona cijena u nekoliko klikova, a ne pisanjem dugih upita.

Ekran A - Pretraga Lijevo ili gore stoje filtri. Obavezna polja: builder, model, godina, status vlasništva. Napredni filtri: varijanta, duljina, država/podregija, kabine, motor, stanje.

Ekran B - Rezultati usporedivih plovila Na vrhu summary panel s preporučenim rasponom cijena, medianom, prosjekom, brojem jakih usporedbi i confidence razinom. Ispod ide lista ili tablica usporedivih plovila s objašnjenjem match score-a.

Ekran C - Unos / CSV import Radnik može ručno dodati novi oglas, urediti postojeći zapis ili uploadati CSV sa standardiziranim mapiranjem stupaca.

## 4.1 Wireframe - ekran pretrage

[ Header ] Yacht Premium Insurance - Procjena vrijednosti plovila [ Filter panel ] Builder: [ Lagoon v ] Model: [ 42 ] Varijanta: [ Owner / Charter / bilo koja ] Godina: [ 2018 ] Status: [x] private [ ] charter [ ] ex-charter Duljina (m): [ 12.80 ] Regija: [ Hrvatska / Jadran v ] Motor: [ 2 x 57 HP ] Napredni filtri [ + ] [ Gumb ] Pretraži usporedive oglase

## 4.2 Wireframe - ekran rezultata

[ Summary panel ] Preporučeni raspon: EUR 295.000 - EUR 330.000 Medijan: EUR 312.000 Prosjek: EUR 309.500 Confidence: Srednji Napomena: Nema točnog matcha za 2018. Prikazani su 2017. i 2019. oglasi. [ Tablica rezultata ] ¦ Score ¦ Builder/Model ¦ God. ¦ Status ¦ Lokacija ¦ Cijena EUR ¦ Zašto je match ¦ ¦ 92 ¦ Lagoon 42 ¦ 2018 ¦ private ¦ HR ¦ 319.000 ¦ isti model, ista godina ¦ ¦ 88 ¦ Lagoon 42 ¦ 2017 ¦ ex-charter ¦ GR ¦ 298.000 ¦ isti model, -1 godina ¦ ¦ 84 ¦ Lagoon 42 O ¦ 2019 ¦ private ¦ IT ¦ 327.000 ¦ slična varijanta ¦ [ Akcije ] Otvori detalje ¦ Dodaj bilješku ¦ Izvezi izvještaj

## 4.3 Wireframe - ekran unosa / importa

[ Dodaj oglas ] Titul: [ Lagoon 42 Owner version - Split ] Builder [ Lagoon ] Model [ 42 ] Godina [ 2018 ] Status [ private v ] Regija [ Hrvatska ] Cijena [ 319000 EUR ] Opis [.........................................................] [ Spremi ] [ CSV import ] Upload datoteke ¦ Mapiraj stupce ¦ Pregled validacije ¦ Potvrdi import

## 4.4 Komponente koje moraju postojati odmah

• dropdown liste za builder i status

• autofill / recent searches za često tražene modele

• jasna oznaka kada je korišten nearest-year fallback

• score i kratko objašnjenje zašto je rezultat rangiran visoko

• gumb za internu bilješku i kasnije export u PDF/DOCX

# 5. Pravila usporedbe i scoring logika

Za MVP scoring funkcija treba biti jednostavna, transparentna i dovoljno dobra za internu procjenu.

| Pravilo | Bodovi | Napomena |
| --- | --- | --- |
| točan builder + model | 40 | glavna osnova |
| ista varijanta | 20 | owner / charter verzija itd. |
| ista godina | 15 | najjači year match |
| unutar ±1 godine | 10 | fallback kada nema točnog godišta |
| isti ownership status | 20 | private / charter / ex-charter |
| ista konfiguracija motora | 10 | broj motora i HP |
| ista država ili podregija | 5 | npr. Hrvatska / Jadran |

Preporuka: u rezultatu treba prikazati i ljudsko objašnjenje, npr. "isti model, ista godina, isti status, ista regija"

# 6. Plan rada korak po korak

| Faza | Što se radi |
| --- | --- |
| Korak 1 - Repo i standardi | Otvoriti GitHub repozitorij, dodati README, AGENTS.md i osnovna pravila rada. Sve promjene idu kroz branch + commit + pull request. |
| Korak 2 - Inicijalni scaffold | Postaviti Next.js + TypeScript projekt, osnovni layout, shared tipove i .env.example. |
| Korak 3 - Baza i migracije | Kreirati SQL migracije za enum tipove i tablice. Dodati seed podatke s 20-30 realističnih primjera. |
| Korak 4 - Ručni unos i CSV import | Napraviti admin ekran za dodavanje oglasa i jednostavan CSV import s validacijom. |
| Korak 5 - Pretraga i rezultati | Napraviti search form, tablicu rezultata i summary panel. |
| Korak 6 - Scoring i fallback | Implementirati transparentnu scoring logiku i nearest-year fallback. |
| Korak 7 - Bilješke i audit trail | Omogućiti worker_notes i zapisivanje izmjena radi praćenja rada. |
| Korak 8 - AI ekstrakcija | Tek nakon stabilnog MVP-a dodati parsiranje sirovog opisa oglasa u strukturirana polja. |
| Korak 9 - Izvoz izvještaja | Dodati PDF ili DOCX export za valuation note / case summary. |

# 7. Codex promptovi - hrvatska verzija

## 7.1 Početni plan prije pisanja koda

Pregledaj postojeći repozitorij i napravi kratak plan implementacije za MVP internog alata za procjenu vrijednosti plovila. Radimo u skladu s GitHub workflowom: sve izmjene trebaju biti organizirane po logičnim commitovima, a dokumentacija mora ostati ažurna. Prvo napiši: 1. najjednostavniju arhitekturu za MVP 2. koje datoteke planiraš dodati ili mijenjati 3. koje rizike vidiš u modelu podataka i scoring logici Nemoj još pisati kod dok ne izložiš plan.

## 7.2 Scaffold projekta

Postavi clean MVP projekt koristeći Next.js + TypeScript + Supabase. Uvjeti: - projekt je interni alat za Yacht Premium Insurance by Jack Surija - sve držimo u GitHub repozitoriju - napravi urednu strukturu foldera - dodaj shared types - napravi osnovni layout za internu aplikaciju - nemoj uvoditi nepotrebne biblioteke Nakon implementacije predloži logičan niz commit poruka.

## 7.3 Baza i migracije

Kreiraj SQL migracije za početnu bazu: - enum tipovi za ownership_status, listing_status, boat_type, engine_type, source_type, condition_rating - tablice boats, engines, source_sites, listings, price_history, worker_notes - indeksi za builder/model/year i ownership_status/regiju Sve mora biti spremno za versioning u GitHubu kroz migracije, bez ručnih promjena koje nisu zapisane u repou.

## 7.4 Seed podaci

Generiraj seed podatke za 20-30 realističnih mediteranskih oglasa za plovila. Treba uključiti private, charter i ex-charter primjere. Podaci moraju biti dovoljno raznoliki da možemo testirati: - točan match - nearest-year fallback - različite regije - različite konfiguracije motora Spremi seed podatke u repo i napiši kratke upute kako ih pokrenuti.

## 7.5 Search form i results page

Izgradi MVP ekran pretrage i ekran rezultata. Za ekran pretrage obavezna polja su: - builder - model - godina - ownership status Napredna polja: - varijanta - duljina - država / podregija - motor Na ekranu rezultata prikaži: - summary panel - tablicu usporedivih plovila - match score - kratko objašnjenje zašto je rezultat dobar match UI mora biti pregledan, brz i poslovan, ne marketinški.

## 7.6 Scoring i nearest-year fallback

Implementiraj scoring logiku za usporedbu plovila. Težine: - točan builder + model = 40 - ista varijanta = 20 - ista godina = 15 - unutar +/- 1 godine = 10 - isti ownership status = 20 - ista konfiguracija motora = 10 - ista država ili podregija = 5 Ako ne postoji isti year match, automatski koristi najbližu godinu i jasno to označi u UI-u. Vrati i numeric score i human-readable explanation.

## 7.7 CSV import

Dodaj jednostavan CSV import za oglase. Potrebno: - upload datoteke - mapiranje stupaca - osnovna validacija - preview prije importa - spremanje u bazu Implementacija mora biti dovoljno jednostavna za internu upotrebu i održavanje. Sve izmjene moraju biti commit-friendly za GitHub repo.

## 7.8 Refaktor i dokumentacija

Refaktoriraj MVP radi čitljivosti i održavanja. Zatim ažuriraj README i AGENTS.md tako da novi developer može brzo shvatiti: - svrhu projekta - strukturu repoa - kako pokrenuti projekt - kako rade scoring i fallback pravila - koja su pravila rada na GitHubu Nemoj dodavati fancy funkcije. Fokus je na urednosti, jasnoći i stabilnosti.

# 8. Predloženi sadržaj za AGENTS.md

# AGENTS.md ## Projekt Interni alat za procjenu vrijednosti plovila za Yacht Premium Insurance by Jack Surija. ## Cilj Omogućiti radnicima da brzo pronađu najrelevantnije usporedive oglase za plovila na Mediteranu i dobiju branljiv raspon cijena. ## Prioriteti MVP-a 1. strukturirani podaci o plovilima 2. brza filtracija 3. scoring usporedivih plovila 4. nearest-year fallback 5. jasan summary panel 6. ručni unos i CSV import prije scrapinga ## Tech stack - Next.js - TypeScript - Supabase / PostgreSQL - Python skripte za import i kasnije scraping ## Pravila implementacije - sve ide kroz GitHub repo - rad po feature branch principu - mali i logični commitovi - dokumentacija mora biti ažurna uz svaku veću promjenu - migracije moraju biti verzionirane - ne uvoditi nepotrebne biblioteke - preferirati čitljiv i održiv kod ## Poslovna pravila - isti builder i model su najvažniji - isti ownership status je vrlo važan - ako nema točne godine, koristi najbližu godinu - rezultat mora objasniti zašto je match dobar - confidence mora ovisiti o kvaliteti usporedbe ## Done znači - aplikacija se može pokrenuti lokalno - seed podaci rade - pretraga radi - scoring radi - nearest-year fallback radi - osnovna dokumentacija postoji

# 9. Predloženi sadržaj za PravilaZaPretrazivanje.md

• radnik ne piše dugi chat upit, nego koristi strukturirana polja

• builder, model, godina i ownership status su obavezni kada god su poznati

• ako nema točne godine, sustav jasno označava da koristi nearest-year fallback

• charter i ex-charter usporedbe ne smiju se miješati s private rezultatima bez vidljive oznake

• svaki rezultat mora imati izvor, datum viđenja i cijenu u standardiziranoj valuti

• worker_notes služe za internu procjenu i ne smiju se izgubiti pri refaktoru ili importu

# 10. Završna preporuka

Najbolji početak za ovaj projekt je: prvo složiti točnu shemu baze, zatim MVP ekrane, zatim scoring i fallback. ChatGPT koristite za planiranje i razradu pravila, a Codex za stvarni kod. Sve držite u GitHubu od prvog dana, s urednim commitovima i dokumentacijom u repou.